Product Requirements Document

AriseGroup.ai Enhanced Client Onboarding System

| Date: | January 18, 2026 |
| --- | --- |
| Author: | Mekaiel Z. Abdullahi - Arise AI Group |
| Project: | Enhanced Client Onboarding & Proposal System |
| Status: | Draft - Internal Review |
| Framework: | Nick Severance $70K/month Methodology + BMAD Method |
| Version: | 3.0 - Notion Integration Specification |

# Executive Summary

AriseGroup.ai needs a fully automated client lifecycle system that handles everything from proposal generation through project delivery. The current Notion workspace has the foundational structure (CRM, Projects, Proposals databases) but lacks automation to connect these systems and eliminate manual work.

## Problem Statement

Seven critical gaps prevent full optimization of the client lifecycle:

- No automated proposal generator from discovery call notes

- No automation connecting Stripe payments to Notion status updates

- No automated Slack channel creation when projects start

- No secure credential management protocol

- No automated delivery report generation

- Win condition templates not integrated into project workflow

- Communication frequency not standardized or tracked

## Vision

A fully automated, agent-assisted client lifecycle system that:

- Generates proposals from discovery call notes with human approval

- Eliminates buyer remorse within 5 minutes of Stripe payment

- Automatically transitions Project status and creates Slack channels

- Collects 100% of required access in a single 15-minute call

- Tracks win conditions in Notion and generates delivery reports

- Achieves 5+ referrals per 10 clients through exceptional experience

# Current Tech Stack

AriseGroup.ai operates on the following platforms. All automation must integrate with this stack:

| Platform | Purpose | How We Use It |
| --- | --- | --- |
| Notion | CRM & Project Hub | CRM (Contacts), Projects, Proposals, Tasks, Deliverables, Documents, Invoices |
| Slack | Team & Client Comms | Internal channels, client-facing channels (#clientname), notifications |
| Email (Gmail) | Formal Communication | Proposals, contracts, invoices, onboarding sequences, delivery reports |
| Google Meet | Video Calls | Discovery calls, onboarding calls, kickoff calls, check-ins |
| WhatsApp | Quick Client Comms | Urgent messages, quick check-ins (secondary to Slack) |
| Stripe | Payments | Invoice generation, payment collection, webhook triggers for onboarding |
| n8n | Automation Engine | Workflow orchestration, API integrations (TO BE BUILT) |
| Calendly | Booking Links | Discovery calls, onboarding calls, project kickoffs |
| Reclaim AI | Calendar Sync | Syncs external client meetings, protects focus time |

# Notion as Single Source of Truth

Notion serves as the central data hub for all client and project information. All agents read from and write to Notion databases, ensuring a single source of truth across the entire system. This section documents the complete database schemas and how each agent interacts with them.

## Core Principle

Every piece of client data lives in Notion. External systems (Slack, Gmail, Stripe) send data TO Notion or receive triggers FROM Notion, but Notion remains the authoritative source. This eliminates data silos and ensures all team members and agents see the same information.

## Projects Database - Complete Schema

The Projects database is the central hub for all project lifecycle tracking. Each project connects to clients, documents, tasks, deliverables, invoices, and more through Notion relations.

| Field | Type | Options/Format | Agent Usage |
| --- | --- | --- | --- |
| Project Name | Title | Free text | Slack channel naming, email subjects |
| Status | Status | Lead, Qualified, Proposal Sent, Negotiation, Won - Onboarding, In Progress, Behind, On hold, Completed, Lost | KEY TRIGGER - drives all automations |
| Client | Relation | → CRM (Contacts) | Contact info for emails, Slack invites |
| Company | Relation | → Companies | Org context for proposals |
| Primary Contact | Relation | → CRM (Contacts) | Main POC for communications |
| Budget | Number | Currency ($) | Proposal pricing, team notifications |
| Manager | Person | Notion user | Receives task notifications |
| Timeline | Date | Date range | Project duration tracking |
| Completed Date | Date | Single date | Set by PM Agent on completion |
| Slack Channel | URL | Slack URL | Populated by Onboarding Agent |
| GitHub Repo | URL | GitHub URL | Code project link |
| Google Drive | URL | Drive folder URL | Shared docs location |
| Proposal | Relation | → Proposals | Created by Proposal Agent |
| PRD | Relation | → Documents | Project requirements doc |
| Documents | Relation | → Documents | All project docs |
| Tasks | Relation | → Tasks | PM Agent tracking |
| Deliverables | Relation | → Deliverables | Win condition tracking |
| Invoices | Relation | → Invoices | Payment tracking |
| Meetings | Relation | → Meetings | Call notes, transcripts |
| Resources | Relation | → Resources | Access/credential log |
| Services | Relation | → Services | Service types booked |
| Expenses | Relation | → Expenses | Project costs |
| Department(s) | Relation | → Departments | Client org structure |
| Progress | Formula | Calculated % | Auto-calculated from tasks |

## CRM Database (Contacts) - Complete Schema

The CRM database tracks all contacts through their lifecycle from Lead to Client to Lost/Archive. It connects to Projects, Companies, and Meetings.

| Field | Type | Options/Format | Agent Usage |
| --- | --- | --- | --- |
| Client Name | Title | Free text | Email personalization, Slack naming |
| Type | Select | Lead, Client, Lost/Archive, Internal | Onboarding Agent updates Lead → Client |
| Email | Email | Valid email address | All email sends, Slack invites |
| Phone | Phone | Phone number | WhatsApp urgent comms |
| Company | Relation | → Companies | Org context for proposals |
| Projects | Relation | → Projects | All projects for this contact |
| Meetings | Relation | → Meetings | Discovery/kickoff calls |
| Industry | Multi-select | Multiple industries | Proposal customization |
| Role | Rich Text | Job title/role | Email tone adjustment |
| Last Contacted | Date | Single date | Communication Agent tracking |
| Notes | Rich Text | Free text | Discovery notes, preferences |
| Photo | Files | Image files | Visual identification |

## Project Page Template Structure

Each Project page uses a standardized template with six sections that map to the project lifecycle. Agents interact with specific sections based on their responsibilities:

| Section | Purpose | Key Content | Primary Agent |
| --- | --- | --- | --- |
| STATUS | Current project state at a glance | Progress bar, blockers, next steps | PM Agent (read/write) |
| UNDERSTAND | Discovery phase documentation | Meeting notes, use cases, goals, stakeholders | Proposal Agent (read) |
| DEFINE | Scope and win conditions | Win conditions checklist, out of scope, deliverables | Proposal Agent (write), PM Agent (read) |
| BUILD | Implementation tracking | Tasks, technical notes, architecture | PM Agent (read/write) |
| DELIVER | Handoff documentation | Delivery report, training, SOPs | PM Agent (write) |
| FINANCE | Financial tracking | Budget, invoices, expenses | All agents (read) |

## Agent Read/Write Matrix for Notion Fields

This matrix defines exactly which Notion fields each agent can read from (R) and write to (W). This prevents conflicts and ensures clear data ownership:

| Notion Field | Proposal | Onboarding | Comm | PM | Security |
| --- | --- | --- | --- | --- | --- |
| Project.Status | R/W | R/W | R | R/W | R |
| Project.Client | R | R | R | R | R |
| Project.Budget | R | R | - | R | - |
| Project.Slack Channel | - | W | R | R | - |
| Project.Timeline | R/W | - | R | R/W | - |
| Project.Completed Date | - | - | - | W | R |
| Project.Proposal | W | R | - | R | - |
| Project.Tasks | - | - | R | R/W | - |
| Project.Deliverables | W | - | R | R/W | - |
| Project.Resources | - | R | - | R | R/W |
| Project.Documents | W | - | R | R/W | - |
| CRM.Client Name | R | R | R | R | R |
| CRM.Type | - | R/W | R | - | - |
| CRM.Email | R | R | R | R | R |
| CRM.Last Contacted | - | - | R/W | - | - |
| CRM.Notes | R | R | R/W | R | - |

## Status Transitions & Agent Triggers

The Project.Status field is the primary trigger for all automation. When status changes, specific agents are activated:

| From Status | To Status | Trigger Source | Agent Actions |
| --- | --- | --- | --- |
| Lead | Qualified | Manual (after discovery) | Proposal Agent: Generate proposal draft |
| Qualified | Proposal Sent | Proposal Agent | Set after proposal email sent |
| Proposal Sent | Won - Onboarding | Stripe webhook | Onboarding Agent: Full sequence (emails, Slack, CRM update) |
| Won - Onboarding | In Progress | Manual (after logistics) | PM Agent: Begin task tracking |
| In Progress | Behind | PM Agent (auto) | Comm Agent: Alert team, notify client if needed |
| In Progress | Completed | PM Agent | PM Agent: Delivery report; Security Agent: Revoke access |
| Any | Lost | Manual | Update CRM.Type → Lost/Archive |

# Notion API Integration Points

n8n workflows will interact with Notion via the official API. Key integration points:

## Database IDs for API Calls

| Database | Purpose |
| --- | --- |
| Projects | Main project lifecycle tracking - status changes trigger workflows |
| CRM (Contacts) | Contact info for emails, Slack invites, Type field tracking |
| Companies | Organization context for multi-contact clients |
| Proposals | Generated proposals linked to Projects |
| Documents | PRDs, SOPs, delivery reports |
| Tasks | Project tasks for PM tracking |
| Deliverables | Win condition items to complete |
| Invoices | Linked to Stripe payments |
| Meetings | Call notes, transcripts |
| Resources | Credential/access tracking (Security Agent) |

## API Operations by Agent

| Agent | Notion API Operations |
| --- | --- |
| Proposal Agent | Query Projects (status=Qualified), Read Project page content (UNDERSTAND section), Create Proposals page, Update Project.Status, Update Project.Proposal relation |
| Onboarding Agent | Update Project.Status → Won - Onboarding, Update CRM.Type → Client, Update Project.Slack Channel URL, Query CRM for email |
| Communication Agent | Query active Projects, Read Project.Slack Channel, Update CRM.Last Contacted, Read CRM.Notes for context |
| PM Agent | Query/Update Tasks, Query/Update Deliverables, Update Project.Status, Set Project.Completed Date, Create Documents (delivery reports) |
| Security Agent | Create/Update Resources (access log), Query Project.Resources on completion, Read Project.Status for triggers |

# Complete Client Lifecycle

The enhanced system covers the full client journey with specific Notion field updates:

| Phase | Trigger | Actions | Notion Updates |
| --- | --- | --- | --- |
| 1. Discovery | Lead books Calendly | Discovery call on Google Meet, notes captured | CRM: Create Contact (Type=Lead), Project: Create (Status=Lead) |
| 2. Qualify | Discovery call done | Review notes, decide if qualified | Project: Status → Qualified |
| 3. Proposal | Status = Qualified | Generate proposal, human review, send email | Project: Status → Proposal Sent, Proposal relation linked |
| 4. Payment | Client accepts | Send Stripe invoice, client pays | Invoice created in Invoices DB |
| 5. Onboarding | Stripe webhook | Emails, Slack channels, Notion portal, team notify | Project: Status → Won - Onboarding, Slack Channel populated, CRM: Type → Client |
| 6. Logistics | Client books call | Collect access, 2FA, confirm win conditions | Project: Win conditions added to content |
| 7. Kickoff | Access collected | Present audit, timeline, communication protocol | Project: Status → In Progress, Timeline set |
| 8. Execution | Kickoff done | Build deliverables, 2x weekly updates | Tasks created, Deliverables tracked |
| 9. Delivery | Win conditions met | Generate report, handoff, revoke access | Project: Status → Completed, Completed Date set |

# Functional Requirements

## FR1: Proposal Generator Agent

Automates proposal creation from discovery call notes with human-in-the-loop approval.

Trigger:

- Project Status changes to "Qualified" in Notion

- OR Manual: Click "Generate Proposal" button in Project page

Inputs (from Notion):

| Data | Source | Location |
| --- | --- | --- |
| Client Name | CRM → Contact | Client Name field |
| Client Email | CRM → Contact | Email field |
| Company | CRM → Contact → Company | Company relation |
| Discovery Notes | Project page content | UNDERSTAND > Meeting Notes section |
| Use Cases | Project page | UNDERSTAND > Use Cases table |
| Budget | Project | Budget field |

Process:

- n8n detects Project Status = "Qualified"

- Pull all inputs from Notion via API

- Select proposal template based on project type

- Use Claude API to generate personalized proposal sections

- Create draft in Notion Proposals database (linked to Project)

- Notify Mekaiel via Slack: "Proposal draft ready for [Client Name]"

- Human reviews, edits, approves in Notion

- Human clicks "Approve & Send" → exports PDF, sends via Gmail

- Update Project Status → "Proposal Sent"

Notion Updates on Completion:

- Project.Status = "Proposal Sent"

- Project.Proposal = link to new Proposal page

- Proposal page created with: Client, Project link, Content, Status=Sent, Date Sent

## FR2: Onboarding Agent

Orchestrates the immediate post-payment sequence to eliminate buyer remorse within 5 minutes.

Trigger:

- Stripe webhook: payment_intent.succeeded

- Match payment to Project via Stripe metadata or Invoice relation

Automated Sequence:

| Time | Action | Details | Notion Update |
| --- | --- | --- | --- |
| 0 sec | Update Notion | Project.Status → "Won - Onboarding" | Status field updated |
| 0 sec | Update CRM | Contact.Type → "Client" | Type field updated |
| 30 sec | Send Gratitude Email | Personalized thank you via Gmail | None |
| 5 min | Send Next Steps Email | Calendly link for Logistics Call | None |
| 5 min | Create Slack Channels | #clientname + #clientname-internal | Project.Slack Channel = URL |
| 5 min | Send Slack Invite | Slack Connect to client email | None |
| 5 min | Notify Team | Post in #new-clients | None |

## FR3: Client Communication Agent

Maintains consistent client communication and monitors for urgent messages.

Responsibilities:

- Monitor client Slack channels for messages

- Flag urgent messages (keywords: "urgent", "blocker", "ASAP", "broken")

- Generate 2x weekly progress update drafts (Tue & Fri)

- Track response times for SLA compliance

- Update CRM.Last Contacted after each interaction

Communication Protocol:

| Type | Frequency | Day/Time | Channel |
| --- | --- | --- | --- |
| Progress Update | 2x weekly | Tue & Fri EOD | Slack + Email |
| Slack Availability | Daily | 12-2pm PT | Slack |
| Urgent Response | As needed | < 2 hours | Slack / WhatsApp |
| Video Check-in | Weekly (optional) | Scheduled | Google Meet |

## FR4: Project Management Agent

Tracks project progress in Notion and generates delivery reports.

Notion Monitoring:

- Track Tasks status in Project → Tasks relation

- Track Deliverables completion in Project → Deliverables relation

- Alert if Task overdue > 24 hours

- Calculate Progress formula field based on task completion

- Update STATUS section of Project page with current state

Delivery Report Generation (Trigger: All Deliverables = Complete):

- Pull all Deliverables from Project

- Generate report in Documents database (linked to Project)

- Export as PDF, send via email

- Update Project.Status → "Completed"

- Set Project.Completed Date = today

- Trigger Security Agent for access revocation

## FR5: Security Agent

Manages secure credential collection and revocation.

Credential Collection (Logistics Call):

- Screen share with client on Google Meet

- Client enters credentials into shared 1Password/Bitwarden vault

- Handle 2FA codes live - never let become multi-day blocker

- Create entry in Project.Resources with: Platform, Access Type, Date Granted

Credential Revocation (Trigger: Project.Status = Completed):

- Query Project.Resources for all granted access

- Revoke all client credentials from vault

- Update each Resource entry with: Date Revoked

- Notify client: "Access has been revoked per security protocol"

# Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-001 | Performance | Gratitude email sent < 30 seconds after Stripe webhook |
| NFR-002 | Performance | Full onboarding sequence complete < 5 minutes after payment |
| NFR-003 | Security | All credentials in encrypted vault, never in Notion/Slack/email plaintext |
| NFR-004 | Security | Credential revocation within 24 hours of project completion |
| NFR-005 | Reliability | n8n workflows have error handling + Slack alerts on failure |
| NFR-006 | Scalability | Support 10+ concurrent client projects without bottlenecks |
| NFR-007 | Data Integrity | Notion remains single source of truth - all external systems sync TO Notion |

# Success Metrics

| Metric | Current | Target | How Measured |
| --- | --- | --- | --- |
| Proposal generation time | 2-4 hours | < 30 min | Time tracking |
| Time to first email (post-pay) | Manual | < 30 sec | n8n logs |
| Access collection success | ~80% first call | 100% first call | Post-call checklist |
| Scope creep incidents | Unknown | 0 per project | Notion Issues DB |
| Delivery report generation | Manual | Automated | n8n logs |
| Referral rate | Unknown | 5 per 10 clients | Notion CRM |

# Implementation Timeline

| Phase | Deliverables | Timeline |
| --- | --- | --- |
| Phase 1 | Foundation: Proposal templates, 1Password vault, email templates, Notion schema verification | Week 1-2 |
| Phase 2 | Core Workflows: Proposal Agent + Onboarding Agent in n8n | Week 3-4 |
| Phase 3 | Support Workflows: Communication Agent + Security Agent protocols | Week 5-6 |
| Phase 4 | Delivery: PM Agent + Delivery Report automation | Week 7-8 |
| Phase 5 | Testing & Rollout: Test with Randy project, iterate, document | Week 9+ |

# Dependencies

- 1Password Teams or Bitwarden account (credential vault)

- n8n instance (self-hosted or cloud) with API access

- Notion API integration token with access to all databases

- Slack workspace with bot permissions (create channels, post messages, invite users)

- Gmail API access for sending emails

- Stripe webhook endpoint configured

- Calendly for client-facing booking links

- Reclaim AI for calendar sync

- Claude API key for proposal generation

# Next Steps

- Review and approve this PRD

- Verify Notion database schema matches PRD (all fields confirmed present)

- Set up 1Password Teams vault with client folder structure

- Create proposal templates for each project type

- Create email templates (gratitude, next steps, progress update)

- Set up n8n instance and configure Notion integration

- Build Proposal Agent workflow with Project.Status trigger

- Build Onboarding Agent workflow with Stripe webhook

- Test end-to-end with Randy Tech Services project

Document created using BMAD Method v6

Version 3.0 - Notion Integration Specification

Arise AI Group - Mekaiel Z. Abdullahi